Project Planning Template

| Item | Details |
| --- | --- |
| Date | 6 march 2025 |
| Team ID |  |
| Project Name | Visualization tool for electric vehicle charge and range analysis |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule & Estimation

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | Ideation Phase | USN- 1 | Brainstormed and finalized idea for EV dashboard | 1 | High | K Sneha |
| Sprint 1 | Requirement Analysis | USN- 2 | Identified and documented EV data requirements | 2 | High | Pasala Revathi |
| Sprint 1 | Data Collection | USN- 3 | Collected & reviewed 4 EV datasets | 2 | High | P Diveesh |
| Sprint 1 | Data Preparation | USN- 4 | Cleaned range, boot space, and price fields | 2 | High | P Diveesh |
| Sprint 1 | Calculated Fields | USN- 5 | Created calculated fields for range, price, and boot space | 2 | Medium | Pasala Revathi |
| Sprint 1 | Sheets 1–5 Creation | USN- 6 | Built global/budget analysis sheets (1–5) | 3 | High | P Diveesh |
| Sprint 2 | Sheets 6–10 Creation | USN- 7 | Built India-focused sheets: range, map, stations | 4 | High | P Diveesh |
| Sprint 2 | Dashboard 1 – Global | USN- 8 | Created and filtered Global EV Dashboard | 2 | High | Pasala Revathi |
| Sprint 2 | Dashboard 2 – India | USN- 9 | Built Indian EV + Charging Infrastructure Dashboard | 2 | High | Pasala Revathi |
| Sprint 2 | Performance Testing | USN- 10 | Tested dashboard functionality and | 3 | High | Madugundu Narasimha |
|  |  |  | responsiveness |  |  |  |
| Sprint 2 | Demo & Storyboard | USN- 11 | Recorded demo and created Tableau Story view | 3 | High | Kavali Sathya Varshini |
| Sprint 2 | Documentation | USN- 12 | Prepared docs: planning, architecture, solution fit, etc. | 2 | High | Kavali Sathya Varshini |
| Sprint 2 | Design & Architecture | USN- 13 | Created solution architecture diagram and flow | 1 | Medium | P Diveesh |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Durat ion | Start Date | End Date | Completed Points | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | 12 | 5 Days | 16 June | 20 June | 12 | 20 June 2025 |
| Sprint 2 | 17 | 5 Days | 21 June | 25 June | 17 | 25 June 2025 |

Velocity Calculation

- Total Story Points = 12 (Sprint 1) + 17 (Sprint 2) = 29

- Number of Sprints = 2

- Velocity = 29 ÷ 2 = 14.5 story points/sprint